Tamworth Borough Council

Housing Delivery Paper

2024/25

Introduction

This paper is intended to complement the local plan Monitoring Report and provides additional information on housing delivery in the borough for the period 1st April 2024 to 31st March 2025. At the time of publication, the data herein is the most robust available, however, as it represents estimates at a given point in time it can be subject to change. Information is provided on the following:

- Progress against the local plan housing target;

- Progress on sites allocated for housing under local plan policy HG1;

- Completions in the monitoring year;

- Proportion of developments on brownfield/greenfield land and local plan/windfall sites; and

- Delivery on sites with extant planning permission.

Information relating to other local plan housing policies, such as affordable housing (HG4) and housing mix (HG5) can be found in the local plan Monitoring Report and details of the council’s five-year supply of housing land can be found in the Tamworth Borough Council five-year housing land supply 2025 to 2030 document.

Local plan housing requirement

The local plan establishes Tamworth’s objectively assessed need over the plan period (to 2031) as 6,250 dwellings. The local plan Spatial Strategy for Tamworth sets a target of at least 4,425 dwellings to be delivered within Tamworth over that period with the remaining 1,825 to be delivered outside of Tamworth.

Table 1 shows progress towards the delivery of the local plan housing target at the end of 2024/25.

| Housing Provision in Tamworth 01 April 2024 to 31 March 2025 |  |
| --- | --- |
|  | Dwelling numbers |
| Local Plan housing requirement 2006 to 2031 | 4425 |
| Gross completions 01 April 2006 to 31 March 2025 | 4498 |
| Net completions 01 April 2006 to 31 March 2025 | 4310 |

Table 1: Housing Provision in Tamworth 01 April 2006 to 31 March 2025

Based on the local plan target of an average of 177 dwellings per year, at the end of 2024/25 it is expected that the number of dwellings delivered should be in the region of 3186. Table 1 shows that actual net delivery is ahead of the local plan target. This is the result of a number of years of over delivery in recent years as shown in figure 1 and table 4.

Figure 1: Cumulative Housing Delivery

It is anticipated that the delivery rate will decrease towards the latter years of the adopted local plan. Despite this, it is predicted that the local plan target of 4,425 will be surpassed based on the projected cumulative delivery (see Figure 2). Further information on projected delivery can be found in the Housing Trajectory in appendix A of the adopted Local Plan.

Figure 2: Projected cumulative housing delivery

Completions in 2024/25 monitoring year

During the year 01 April 2024 to 31 March 2025 there were net completions of 235 dwellings within the borough (see Table 2 below).

| 01 April 2024 to 31 March 2025 |  |
| --- | --- |
| Gross completions | 236 |
| Units lost | 1 |
| Net completions | 235 |
| Net completions 01 April 2006 to 31 March 2025 | 4545 |
| Permitted dwellings and dwellings under construction as of 31 March 2025 | 469 |

Table 2: Completions in 2024/25 Monitoring Year

Table 3 shows the distribution of completions across local plan and windfall sites as well as across greenfield and brownfield sites.

|  | Brownfield | Greenfield | Total |
| --- | --- | --- | --- |
| Local Plan sites | 20 | 178 | 198 |
| Small Windfall (less than 10 dwellings) | 25 | 13 | 38 |
| Windfall (10 dwellings or more) | 0 | 0 | 0 |
| Units lost | 1 | 0 | 1 |
| Total | 44 | 191 | 235 |

Table 3: 2024/25 Completions (Net) Breakdown

The net completions figure of 279 is significantly above the Local Plan annual requirement of 177 and is in keeping with previous years delivery rates during the plan period (see Table 4 below).

| Year | 06/07 | 07/08 | 08/09 | 09/10 | 10/11 | 11/12 | 12/13 | 13/14 | 14/15 | 15/16 | 16/17 | 17/18 | 18/19 | 19/20 | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Local Plan | 202 | 161 | 79 | 34 | 4 | 0 | 14 | 0 | 0 | 6 | 27 | 125 | 299 | 432 | 408 | 365 | 357 | 285 | 198 |
| Windfall | 248 | 58 | 120 | 130 | 137 | 80 | 111 | 52 | 65 | 86 | 144 | 111 | 75 | 133 | 104 | 36 | 13 | 9 | 38 |
| Total | 450 | 219 | 199 | 164 | 141 | 80 | 125 | 52 | 65 | 92 | 171 | 236 | 374 | 565 | 512 | 401 | 370 | 294 | 236 |

Table 4: Comparison to Delivery (Net) in Previous Years

Progress on Local Plan sites

Local Plan policy HG1 allocates land at 20 sites for housing and a further three sites are allocated for sustainable urban extensions under policy HG2. Of those sites, six have been completed, five are currently under construction, and a further two sites are subject to planning applications. One of the sites is considered unlikely to come forward within the plan period and the remaining nine sites have no progress to date. The current progress of all allocated sites is summarised in Table 5 below.

| Site Ref | Site Name | Indicative capacity | Current position |
| --- | --- | --- | --- |
| 341 | Land south of St Peter's Close - phase 2 | 23 | Site completed. |
| 343 & 344 | Land off Cottage Farm Road and derelict buildings south of B5404 | 54 | Site completed. |
| 347 | Phoenix Special Purpose Machines, Hospital Street | 18 | Site completed. |
| 348 | Norris Bros, Lichfield Street | 20 | No progress to date. |
| 349 | Arriva bus depot, Aldergate | 40 | No progress to date. |
| 357 | Northern part of Beauchamp employment area | 34 | No progress to date. |
| 358 | Whitley Avenue | 35 | Site completed. |
| 387 | Coton House Farm, Coton Lane | 77 | Part of site granted permission for two self-build properties. Application submitted for land including part of the site (0020/2019) for 141 dwellings. Currently under construction. |
| 390 | Coton Hall Farm, Coton Lane | 35 | Site completed. |
| 399 | Coton's Van Hire/Millfield House, Lichfield Road | 12 | No progress to date. |
| 406 | Land north of Coton Lane | 170 | Site completed. |
| 462 | Car park off Park Farm Road | 13 | No progress to date. |
| 488 | Staffs County Council care home, New Road | 16 | Site completed. |
| 496 | Seaton Hire Ltd and land to the south of Wilnecote Lane | 14 | No progress to date. |
| 507, 508 & 509 | Club, Spinning School Lane, former magistrate's court and police station and youth centre, Albert Road | 74 | Part of site granted permission for 54 dwellings (0261/2022) |
| 521 | Former railway goods yard, Wilnecote | 30 | No progress to date. |
| 541 | Land adjacent to Tame Valley Alloys | 26 | No progress to date. |
| 550 | Solway Close | 26 | Outline application for 20 dwellings currently held in abeyance (0424/2015). |
| 591 & 593 | Co-op filling station and land to the west | 22 | Western part of site is completed. Eastern part of site is completed. |
| NA | Former golf course SUE site | 1100 | Outline permission granted for 1100 dwellings. Reserved matters approved for 1022 dwellings. Development has commenced. |
| NA | Anker Valley SUE site | 535 | Site completed. |
| NA | Dunstall Lane SUE site | 723 | Outline consent granted for up to 800 dwellings (0308/2016). Reserved matters approved for 405 dwellings (0249/2018) and 395 dwellings (0433/2019). Development has commenced. |

Table 5: Progress on Allocated Housing Site

Progress on Permitted Sites

Table 6 below lists sites with extant planning permission and the progress on each of those sites as of 31 March 2025.

| Reference | Site Location | Source | Brownfield or Greenfield | Tenure | Permission Type | Date of Permission | Site Area (ha) | Total Units | Units Not Started | Starts in Year | Under Construction | Finishes in Current Year | Total Finishes | Units Lost |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0025/2002 | 61-63 High Street, Dosthill | SW | Brownfield | Private | Full | 09/06/2003 | 0.08 | 8 | 0 | 0 | 8 | 0 | 0 | 0 |
| Various permissions | Former Municipal Golf Course | LP | Greenfield | Private | RM | Various | 10.27 | 1022 | 304 | 50 | 0 | 60 | 668 | 0 |
| 0249/2018 & 0433/2019 | Land at Dunstall Farm, Dunstall Lane, B78 3AX | LP | Greenfield | Private | RM | 04/10/2018 | 56 | 800 | 0 | 32 | 0 | 52 | 768 | 0 |
| 0085/2019 | Spring Tree Rest Home, 433 Watling Street, Two Gates, B77 1EL | SW | Brownfield | Private | Full | 04/09/2019 | 0.22 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 0447/2020 | 21-22 Church Street, B79 7BX | SW | Brownfield | Private | Full | 04/02/2021 | 0.07 | 1 | 0 | 0 | 1 | 0 | 0 | 0 |
| 0020/2019 | Coton House Farm, Coton Lane, B79 7SS | LP | Greenfield | Private | Full | 11/03/2021 | 4.74 | 141 | 0 | 32 | 0 | 41 | 109 | 0 |
| 0207/2021 | Amington House, The Green, Amington, B77 4AD | SW | Brownfield | Private | Full | 26/08/2021 | 0.01 | 2 | 0 | 0 | 2 | 0 | 0 | 0 |
| 0273/2021 | Dunstall Farm Cottage, Dunstall Lane, B78 3AX | LP | Brownfield | Private | Full | 23/09/2021 | 0.06 | 2 | 0 | 0 | 2 | 0 | 0 | 0 |
| 0134/2022 | 73 Wigginton Road, B79 8RN | SW | Brownfield | Private | CU | 05/11/2022 | 0.12 | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| 0231/2022 | 76 Tamworth Road, Amington, B77 3BU | SW | Brownfield | Private | Full | 15/08/2022 | 0.06 | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| 0272/2022 | Northcote, 103 Fazeley Road, B78 3LW | SW | Brownfield | Private | Full | 18/08/2022 | 0.03 | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| 0322/2022 | 26 Bridge Cottage, Bridge Street, Amington, B77 3BX | SW | Brownfield | Private | Full | 09/01/2022 | 0.01 | -1 | 0 | 0 | 0 | 0 | 0 | 0 |
| 0466/2022 | 15 & 15A Tamworth Road, Amington, B77 3BS | SW | Brownfield | Private | CU | 30/01/2023 | 0.03 | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| 0464/2022 | 13 Victoria Road, B79 7HS | SW | Brownfield | Private | CU | 02/01/2023 | 0.04 | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| 0001/2023 | 23 & 25 Dosthill Road, Two Gates, B77 1HZ | SW | Brownfield | Private | CU | 23/03/2023 | 0.09 | -2 | 0 | 0 | 0 | 0 | 0 | 0 |
| 0043/2019 | 86-87 Bolebridge Street, B79 7PD | SW | Brownfield | Private | CU | 24/05/2019 | 0.02 | 1 | 0 | 0 | 1 | 0 | 0 | 0 |
| 0057/2023 | 77 Bolebridge Street, B79 7PD | SW | Brownfield | Private | CU | 17/04/2023 | 0.02 | 2 | 2 | 0 | 0 | 0 | 0 | 0 |
| 0062/2023 | 53 Mildenhall, B79 8RU | SW | Brownfield | Private | CU | 28/04/2023 | 0.04 | 2 | 0 | 0 | 2 | 0 | 0 | 1 |
| 0094/2023 | 11 Aldergate, B79 7DL | SW | Brownfield | Private | CU | 23/06/2023 | 0.08 | 8 | 8 | 0 | 0 | 0 | 0 | 0 |
| 0100/2023 | Land Adjacent to 72 Dosthill Road, Two Gates, B77 1JB | SW | Greenfield | Private | Full | 30/06/2023 | 0.23 | 7 | 0 | 7 | 0 | 0 | 0 | 0 |
| 0102/2023 | 224 Tamworth Road, Amington, B77 3DE | SW | Greenfield | Private | Full | 19/01/2024 | 0.08 | 3 | 3 | 0 | 0 | 0 | 0 | 1 |
| 0150/2023 | 2 Bolebridge Street, B79 7PA | SW | Brownfield | Private | Full | 19/06/2023 | 0.01 | 3 | 3 | 0 | 0 | 0 | 0 | 0 |
| 0209/2023 | 92 Lichfield Street, B79 7QF | SW | Brownfield | Private | CU | 27/09/2023 | 0.02 | 4 | 4 | 0 | 0 | 0 | 0 | 0 |
| 0237/2016 | 1 Swift, Glascote, B77 2RP | SW | Brownfield | Private | Full | 11/08/2016 | 0.06 | 1 | 0 | 0 | 1 | 0 | 0 | 0 |
| 0271/2023 | 77 Bolebridge Street, B79 7PD | SW | Brownfield | Private | CU | 02/11/2023 | 0.02 | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| 0310/2023 | 6 Tutehill, Stonydelph, B77 4LT | SW | Brownfield | Private | Full | 25/01/2024 | 0.02 | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| 0324/2021 | Land North of Overwoods Road, Hockley | W | Greenfield | Private | Out | 17/02/2023 | 0.70 | 14 | 14 | 0 | 0 | 0 | 0 | 0 |
| 0354/2023 | 21c Lichfield Street, B79 7QD | SW | Brownfield | Private | CU | 24/01/2024 | 0.01 | -1 | 0 | 0 | 0 | 0 | 0 | 1 |
| 0356/2023 | Tamworth Central Methodist Church, Aldergate, B79 7DJ | SW | Brownfield | Private | CU | 06/02/2024 | 0.05 | 6 | 6 | 0 | 0 | 0 | 0 | 0 |
| 0429/2022 | The Castle Hotel, Decadence, Holloway, B79 7NB | SW | Brownfield | Private | CU | 07/07/2023 | 0.04 | 2 | 2 | 0 | 0 | 0 | 0 | 0 |
| 0543/2018 | Woodcroft, 61 Salters Lane, B79 8BH | SW | Brownfield | Private | CU | 17/12/2023 | 0.11 | 5 | 5 | 0 | 0 | 0 | 0 | 1 |
| 0070/2024 | Hartshill Cottage, Parson Street, Wilnecote, B77 5BD | SW | Brownfield | Private | Full | 04/06/2024 | 0.02 | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| 0082/2024 | 6 Magnolia, Amington, B77 4EH | SW | Brownfield | Private | Full | 23/05/2024 | 0.02 | 2 | 2 | 0 | 0 | 0 | 0 | 1 |
| 0179/2024 | Land off Slade Lane , Slade Lane, Dosthill, B77 1LX | SW | Brownfield | Private | Full | 06/12/2024 | 0.14 | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| 0182/2024 | 8 Market Street, B79 7LS | SW | Brownfield | Private | CU | 11/10/2024 | 0.08 | 5 | 5 | 0 | 0 | 0 | 0 | 0 |
| 0195/2024 | Albert House 21 & 21A Albert Road, B79 7JS | SW | Brownfield | Private | prior approval | 08/10/2024 | 0.03 | 9 | 9 | 0 | 0 | 0 | 0 | 0 |
| 0370/2023 | Land Adjacent 26 Summerfield Road, Bolehall, B77 3PG | SW | Brownfield | Private | Full | 30/04/2024 | 0.08 | 2 | 2 | 0 | 0 | 0 | 0 | 0 |
| 0261/2022 | Police Station Spinning School Lane | LP | Brownfield | Private | Full | 31/07/2024 | 0.3 | 54 | 54 | 0 | 0 | 0 | 0 | 0 |

Table 6: Progress on Sites with Planning Permission

Sites Completed in the Monitoring Year

Table 7 below lists the sites where the permitted residential development is considered to have been completed between 01 April 2024 and 31 March 2025. This includes sites that either had an extant permission at the start of the monitoring year, or were granted planning permission during the year, and where the total number of permitted dwellings are now considered to be completed.

| Reference | Site Location | Source | Brownfield or Greenfield | Tenure | Permission Type | Date of Permission | Site Area (ha) | Total Units | Units Lost | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0466/2017 | 15 - 16 Hospital Street, B79 7EE | SW | Brownfield | Private | Full | 04/12/2017 | 0.02 | 4 | 0 | 2 |
| 0048/2019 | 1a Thurne, Belgrave, B77 2NT | SW | Greenfield | Private | Full | 27/03/2019 | 0.03 | 1 | 0 | 1 |
| 0432/2020 | Land Adjacent to Kilchattan, Lichfield Road, B79 7SA | SW | Greenfield | Private | Full | 05/02/2021 | 0.03 | 1 | 0 | 1 |
| 0371/2020 | Rear of 35 Clifford Street, Glascote, B77 2BU | SW | Greenfield | Private | Full | 16/11/2020 | 0.11 | 1 | 0 | 1 |
| 0220/2020 | Rear of The Old Bungalow, The Dell, B79 8BJ | SW | Greenfield | Private | Full | 29/09/2020 | 0.04 | 1 | 0 | 1 |
| 0242/2021 | 148 High Street, Dosthill, B77 1LP | SW | Brownfield | Private | Full | 03/08/2021 | 0.04 | 1 | 0 | 1 |
| 0090/2022 | Land off Bonehill Road | SW | Greenfield | Private | Full | 09/06/2022 | 0.22 | 9 | 0 | 9 |
| 0272/2021 | Land at Dosthill Road, (Cottage Farm Road) | LP | Greenfield | Private | Full | 31/08/2022 | 1.02 | 37 | 0 | 37 |
| 0015/2023 | 8 & 9 Colehill, B79 7HE | SW | Brownfield | Private | Full | 24/05/2023 | 0.21 | 5 | 0 | 5 |
| 0034/2023 | The Store, 33 High Street. Dosthill, B77 1LG | SW | Brownfield | Private | Full | 04/04/2023 | 0.02 | 2 | 1 | 3 |
| 0053/2023 | The Orchard, 9 Clifford Close, Glascote, B77 2DD | SW | Brownfield | Private | Full | 31/05/2023 | 0.01 | 1 | 0 | 1 |
| 0222/2023 | 178 Watling Street, Wilnecote, B77 5BJ | SW | Brownfield | Private | CU | 28/02/2024 | 0.09 | 4 | 0 | 4 |
| 0465/2022 | 435 Watling Street, Two Gates, B77 1EL | SW | Brownfield | Private | Full | 25/04/2023 | 0.06 | 3 | 0 | 3 |
| 0206/2021 | Tamworth Co-op Garage & MOT Centre, Bonehill Road, B78 3H | LP | Brownfield | Private | Full | 18/01/2024 | 0.32 | 11 | 0 | 11 |
| 0207/2023 | 42 Heath Street, B79 7JH | SW | Brownfield | Private | CU | 13/09/2023 | 0.03 | 1 | 0 | 1 |
| 0178/2024 | 19 Victoria Road, B79 7HU | SW | Brownfield | Private | Prior approval | 04/10/2024 | 0.01 | 2 | 0 | 2 |

Table 7: Sites Completed During 2024/25

Sites Removed from the List

The following sites have been removed from the monitoring list because the permission has either lapsed or been superseded in the monitoring year.

| Reference | Site Location | Source | Brownfield or Greenfield | Tenure | Permission Type | Date of Permission | Total Units | Units Lost | Reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0159/2020 | Woodcroft, 130 Lichfield Road, B79 7SE | SW | Brownfield | Private | Full | 13/11/2020 | 0.41 | 0 | Expired |
| 0033/2021 | Land Adjacent to 19 Gresley, Glascote, B77 2HN | SW | Greenfield | Private | Full | 01/03/2021 | 0.01 | 1 | Expired |
| 0426/2020 | 2 Heath Street, B79 7JH | SW | Brownfield | Private | Full | 04/06/2021 | 0.02 | 3 | Expired |
| 0550/2021 | 1 Doriscroft, Dog Lane, Amington, B77 4AH | SW | Brownfield | Private | Full | 04/12/2022 | 0.13 | 2 | Expired |

Table 8: Sites Removed During 2024/25

Five-year housing land supply 2025-2030 | Tamworth Borough Council